TSAR Team Meeting
19 January 2017
Attendees
Mark M., Georges, Michael, Kirk, Peter, Arman
Agenda
Last Meeting Follow-up
New Info
Test stand meeting is Thursdays at 4:30

Member Updates
What did you do last week?What will you do this week? Are there any impediments in your way?
Mark – Not much progress last week, working on pressure transducers right now.
Kirk – Asking Jacob: what is the orientation of the servo motor? Happy borthday!!!!!
Georges – small app to send Arduino serial output to a .csv file for data processing in Excel.
Michael – still alive
Peter – Got some values from photoresistors
Arman -
Action Items/Next Steps
1. Maybe check batt voltage during testing. Op amp comparator/ diffrenetial op amp.
2. Pintle test physical set up needs to be decided.
3. Kirk - Push button open, push button shut, super easy.
  1. Wednesday the 23rd?? at 9:30 in the rocket room there will be a test stand physical set up work session.
  1. Sunday the 28th is Mark and Kirk’s goal for getting things working, want to get the pintle test working by early Feb. Pressure transducers need serial output and retrospective .csv
Next Meeting Agenda