TSAR Team Meeting
5 February 2018
Attendees
Agenda
Last Meeting Follow up­
Received a few misc. Components for the LT1371 29V, can now build it.
New Info
1. Test stand meeting Thrusday at 4:30
2. Add a 1N4004 rectifier diode in parallel with the solenoid (relays, etc) and any inductive loads.
Member Updates
What did you do last week?What will you do this week? Are there any impediments in your way?
Mark
Working on getting some output from the transducers, should have that done by today.
Kirk
Purchasing some power supply items
Michael
Added floating status boxes to each component
Georges
Simplified his testing code to reflect the necessary componenets of the model.
Action Items/Next Steps
Pintle test priorities
1. Solenoid
2. Pressure transducers
3. Once these all work, meet up in the fluids lab with jacob and bert.

Anyone – work on:
1. Building Power supplies
2. Calibrating pressure transducers
Next Meeting Agenda